Tributto Documentation complete flow

Task-1

1. Define the core product vision & success criteria

- Enable people to create and share meaningful, personalized memorial pages

- Preserve and honor loved ones’ legacies online

- Be easy to use — with QR code linking and no technical skills required

- Accessible anytime, on any device, worldwide

Success Criteria

- Number of memorial pages created

- User satisfaction scores

- Page share/ engagement rate

- Monthly active users

- Retention rate of users updating pages

2. List All Features Included in v1

Core Features

- Create a memorial page

- Upload photos & videos

- Add text memories & stories

- Unique QR code generation

- Public or private page visibility

- User login & account dashboard

- Customize layout/design

- Share via link or social media

- Web access on desktop & mobile

- Multi-language support (EN/DE/IT)

Shop Features

- urchase memorial vouchers

- Shop products related to memorials

3. Identify Features Deferred to Later Phases

- User comments or guestbook feature

- Direct social media integration (auto posting)

- Import from social media or smartphone galleries

- Advanced analytics for page views

- Mobile app (iOS/Android)

- Import content from other platforms

- Offline editing support (draft mode)

- AI content suggestions for memorial pages

4. Define Constraints

Time

- v1 must be deployed by: (your date)

- Allow time for QA, deployment, and support

Technical Complexity

- Custom layout editor → Medium complexity

- Multimedia uploads with storage → High

- QR code generation → Medium

- Multilanguage support → Low

Priority

- Mobile-First experience

- Desktop secondary

- Simple, intuitive user flow

- Confirm Supported Platforms

- Mobile-first UI (QR code scanning & mobile access)

- Desktop compatible but secondary

- No native iOS/Android apps yet

Task -2

Persona & Use Case Definition

- Primary Persona — Memorial Creator

Age & Tech Comfort

- Usually between 25–65 years old.

- Basic internet knowledge, may not be highly technical.

- Often under emotional stress while using the platform.

Emotional & Practical Needs

- Wants to honor someone respectfully

- Afraid of doing something wrong

- Needs guidance and clarity

- Wants privacy control

- Wants the process to feel meaningful, not technical

Top Use Cases

- Start a memorial

- Add name, dates, biography

- Upload photos/videos

- Preview before publishing

- Share link / QR with family

- Return later to edit

Success Moment

- Memorial is live, shared, and family responds positively.

- Secondary Persona — Family / Close Members

Age & Tech Comfort

- Wide age range 20–75.

- Mixed digital ability

- Mostly mobile users.

Emotional & Practical Needs

- Want to feel connected

- Want easy access

- Want to see memories clearly

- Want respectful presentation

- Don’t want login complexity

- May want to give feedback to cretator

Top Use Cases

- Open memorial from link

- View gallery

- Read life story

- Possibly request changes

- Share with relatives

Success Moment

- They feel emotionally touched and included

- Secondary Persona — Visitors

Age & Tech Comfort

- Can be any age.

- Often first-time users.

- Expect instant access.

Emotional & Practical Needs

- Pay respect quickly

- Understand the person’s story

- No confusion

- No mandatory registration

- Quiet, dignified design

Top Use Cases

- Scan QR

- View information

- Browse photos

- Leave / share link

Success Moment

- Fast, simple, respectful visit.